# Exercise Library & Progression System — Release Notes

Date: 2026-09-27  |  Status: Ready for review — not yet scheduled  |  Author: Askeo

# Overview

This document captures all work needed to clean up and properly structure the exercise library, progression system, and ghost data in the workout-logger app. Work is organized into four phases: Foundation (already done), Cleanup (data hygiene), Progression Architecture (new features), and Data Sync & Deployment.

# Phase 1: Foundation (Completed)

## 1.1 Exercise classification column

What: Added is_compound (Boolean) column to exercise_library table

Where: backend/models.py (ExerciseLibrary model), backend/main.py (ExerciseLibraryOut, ExerciseEntryOut schemas)

Status: Done — column exists in DB, populated with 542 compound / 842 isolation

Script: backend/classify_exercises.py — heuristics-based classifier using name, muscle_group, equipment. Rules documented in script comments.

## 1.2 Response builders updated

What: All exercise response endpoints now pull is_compound from linked exercise_library

• GET /api/exercises (list user's exercises)

• GET /api/templates/{id}/exercises

• GET /api/exercise-library (library search) — returns is_compound now

Frontend type: ExerciseEntryOut in frontend/src/types.ts has is_compound?: boolean

## 1.3 Frontend reps target logic

What: Frontend already uses is_compound to decide reps targets: compounds → 6 reps, isolations → 8 reps

Where: ActiveWorkoutScreen.tsx (~15 places), SortableExerciseCard.tsx

Status: Logic is in place — will work once is_compound flows through API correctly

## 1.4 TODO restructure

TODO.md reorganized into Bugs to fix / Bugs fixed (by release) / Features / Modifications. Done, committed, synced to Mac.

# Phase 2: Library Cleanup

## 2.1 Program_worthy toggle + Show all exercises setting

Problem: All 1384 library entries are program_worthy=True. The exercise picker shows everything, making it unusable.

Solution:

1. Add app setting show_all_exercises (default: false)

2. Backend GET /api/exercise-library filters by program_worthy=True when setting is off

3. When setting is on, returns all exercises

Fields needed:

• backend/main.py: add show_all query param to search_exercise_library endpoint

• backend/main.py: GET /api/settings or new endpoint for app settings

• frontend: settings toggle UI + localStorage or settings API persistence

• frontend/api.ts: pass show_all param in searchExerciseLibrary call

## 2.2 POV duplicate collapse

Problem: 64 groups of duplicate exercises (same movement, different camera angle/gif). Example: sled 45° leg press appears 4 times (front, back, side, wide stance). Total library: 1384 entries.

Solution:

For each duplicate group, mark POV variants as program_worthy=False. Keep the canonical version.

How to identify:

• Name pattern: contains (back pov), (side pov), v.2, v.3, (on stability ball), (with towel), etc.

• ExerciseDB similar_exercises JSON: entries linked with score 100.0 and same_equipment_alternative type

• ExerciseDB substitutions JSON: same pattern

Safety:

Only mark as program_worthy=False — never delete. Reversible.

## 2.3 Ghost template cleanup

Problem: 7 of 10 templates are empty (no exercises). Templates 7, 8, 9 have placeholder exercises with reps_target=0. Template 5 (Chest) has 87 sessions but empty template.

| ID | Name | Exercises | Sessions | Notes |
| --- | --- | --- | --- | --- |
| 1 | Push Test A | 0 | 2 | empty, test |
| 2 | Back | 0 | 2 | empty, test |
| 3 | Shoulders | 0 | 6 | empty, test |
| 4 | StrongLifts 5x5 | 0 | 0 | empty |
| 5 | Chest | 0 | 87 | empty template, test sessions (2021-2026) — KEEP |
| 6 | Push Day A | 0 | 0 | empty |
| 7 | Back | 1 (3/4 sit-up) | 0 | placeholder, reps=0 — DELETE |
| 8 | Chest | 2 (3/4 sit-up, 45° side bend) | 2 | placeholder, reps=0 — DELETE |
| 9 | Planet workout | 2 (band calf raise ×2) | 2 | placeholder, reps=0 — DELETE |
| 10 | Push Day A | 0 | 0 | empty — DELETE |

Recommendation:

• Delete templates 1, 2, 3, 4, 6, 10 (empty, no real sessions)

• Delete templates 7, 8, 9 and their placeholder exercises (test data, reps=0)

• Template 5 (Chest): KEEP template and its sessions as-is. 87 sessions is real usage history even if the template is empty now. Do NOT delete template 5's sessions without user approval.

## 2.4 Exercise entry data quality

Problem: All 5 existing exercise entries have reps_target=0, start_weight=0. They're placeholders, not usable workouts.

Solution: Delete them — they're test data in templates 7, 8, 9 which we're deleting anyway.

# Phase 3: Progression Architecture

## 3.1 Per-exercise progression model assignment

Problem: Every exercise defaults to linear progression with 6 reps. Compounds and isolations should use different models.

Design:

• Compounds (squat, bench, deadlift, OHP, rows, pull-ups): linear progression, 6-8 rep targets. Can switch to double progression if plateaued.

• Isolations (curls, extensions, raises, flyes, leg extensions, calf raises): double progression, 8-12 rep targets. Stay on double progression by default.

• Helper activities (warm-ups, mobility, activation, band walks): no progression, no reps target.

Fields needed:

• ExerciseEntry or ExerciseLibrary: progression_type (already exists, default 'linear')

• New: is_helper_activity boolean on ExerciseLibrary (and possibly ExerciseEntry)

Implementation:

• Add is_helper_activity column to ExerciseLibrary (and ExerciseEntry if entries need override)

• Frontend: skip reps_target rendering, skip progression logic for helper exercises

• Frontend: UI treatment — muted styling, no target pill, no progression indicator

• Classifier: add heuristic to mark warm-up/mobility/activation/band-walk exercises as helper

## 3.2 Model picker

Problem: Need a function that decides which progression model each exercise uses based on type + history.

Design:

model_picker(exercise, history, is_compound, is_helper_activity) -> (model, params)

– If is_helper_activity: return null (no model)

– If is_compound: return linear with compound params (6-8 reps, 5lb increments)

– If !is_compound (isolation): return double with isolation params (8-12 reps, weight increments)

– History analysis: if compound plateaued, proposer suggests switching to double (AI coach surfaces this)

Status: Not started. Architecture discussed, no code.

## 3.3 AI coach progression suggestions

Problem: When a compound plateaus, the AI should propose a model switch (not auto-apply).

Design:

• Backend: evaluate_phase_effectiveness() already exists in rules.py (evaluates linear/double/percentage/autoregulated)

• Extend to per-exercise analysis: evaluate each compound's history for plateau signals

• New endpoint or extend existing: GET /api/coach/progression-suggestions returns per-exercise suggestions

• Frontend: notification/banner when suggestion exists — 'Bench press plateaued 3 weeks. Want to try double progression?'

• User action: accept → updates ExerciseEntry.progression_type; dismiss → no change

Status: Not started. evaluate_phase_effectiveness() exists but is global (one phase for all exercises). Needs per-exercise extension.

## 3.4 Rep target defaults by exercise type

Problem: All exercises get 6 reps. Isolations should target 8-12.

Status: Partially done. Frontend uses is_compound ? 6 : 8 (line 225, 354, 426, etc. in ActiveWorkoutScreen.tsx). This gives isolations 8 reps — a reasonable starting point for double progression. The 8-12 range can be tuned later.

Remaining: Ensure reps_target flows from library/entry defaults through to prescription computation, not just the initial-load heuristic.

# Phase 4: Data Sync & Deployment

## 4.1 Mac DB sync

Problem: Mac workout.db does not have is_compound or is_helper_activity columns. Mac library has no classification.

Solution: Rsync Linux workout.db to Mac after all schema changes + classification are complete. OR run migration script on Mac separately.

Risk: Mac may have user data since last sync (no set logs exist, so low risk, but verify).

Mac DB current state:

• 1384 exercises, all program_worthy=True

• No is_compound column

• No is_helper_activity column

• Same 10 templates, same 5 placeholder exercises

## 4.2 Exercise library media

Status: All 1384 entries have GIF URLs. No videos, no images. All have instructions (ExerciseDB data).

Note: GIFs are stored on Linux filesystem at backend/exercisedb_gifs/. Need to verify these exist on Mac or are synced.

# Open Questions for User Review

1. Library cleanup approach: Show all exercises toggle, or mark program_worthy=False on unused entries? Or both?

2. Ghost templates: Confirm deletion of templates 1-4, 6, 7, 8, 9. Keep template 5 (Chest) with its 87 sessions? Or also clean up template 5's sessions?

3. POV duplicates: Collapse all POV variants to program_worthy=False? Any POV variants you'd want to keep (e.g., incline bench vs flat bench are different exercises, not POV)?

4. Helper activities: Do you want is_helper_activity now, or later? What exercises count as helpers in your workouts?

5. Implementation sequence: Do P0 first (cleanup + sync), then P1 (helper flag), then P2 (progression architecture)? Or bundle P0+P1 together?

6. ExerciseEntry override: Should exercise entries have their own is_compound / is_helper_activity override, or always inherit from ExerciseLibrary?

7. Template 5 sessions: 87 sessions on an empty template — keep as history, or clean up?

8. Exercise library source: The library comes from ExerciseDB (seeded via sync_exercise_library endpoint). When we mark entries as program_worthy=False, will a re-sync overwrite our changes?

# Appendix: Sync Safety (Verified)

The sync_exercise_library endpoint (backend/main.py line 1381) only updates 17 specific fields on existing entries: muscle_group, equipment, target, secondary_muscles, instructions, difficulty, category, similar_exercises, substitutions, progressions, regressions, exercise_db_id, gif_url. It does NOT touch program_worthy or is_compound. New entries get model defaults (program_worthy=True, is_compound=True) but existing entries preserve manual edits. Cleanup markings survive re-syncs.